## Slide 1: OOAD Lecture 3: Software Process Models
M. Taimoor Khan
taimoor.khan@nu.edu.pk

## Slide 2: Software Life-Cycle Steps
Life-cycle model (formerly, process model)
  Requirements phase
  Specification phase
  Design phase
  Implementation phase
  Integration phase
  Maintenance phase
  Retirement

## Slide 3: Different Lifecycle Models
Build-and-fix model
Waterfall model
Rapid prototyping model
Incremental model
Extreme programming
Spiral model
…

## Slide 4: Build and Fix Model
Build first
version
Modify until
client is satisfied
Maintenance
phase
Retirement
Development
Maintenance
Notes: It is unfortunate that many products are developed using what is known as the build-and-fix model.
The product is constructed without specification or any attempt at design.
The developers simply build a product that is reworked as many times as necessary to satisfy the client.
May work for small projects but is totally unsatisfactory for products of any reasonable size.
The cost of build-and fix is actually far greater than the cost of properly specified and carefully designed product.
Maintenance of the product can be extremely in the absence of any documentation.

## Slide 5: Waterfall Model
Requirement
Definition
System and
Software Design
Implementation
and Unit Testing
Integration and
System Testing
Operation and
Maintenance
Notes: The first published model of the software development process was derived from other engineering processes. Because of the cascade from one phase to another, this model is known as the waterfall model. This model is also known as linear sequential model. The principal stages of the model map directly onto fundamental development activities.
It suggests a systematic, sequential approach to software development that begins at the system level and progresses through the analysis, design, coding, testing, and maintenance.
In the literature, people have identified from 5 to 8 stages of software development.
The five stages above are as follows:
Requirement Analysis and Definition: What - The systems services, constraints and goals are established by consultation with system users. They are then defined in detail and serve as a system specification.
System and Software Design: How – The system design process partitions the requirements to either hardware of software systems. It establishes and overall system architecture. Software design involves fundamental system abstractions and their relationships.
Implementation and Unit Testing: - How – During this stage the software design is realized as a set of programs or program units. Unit testing involves verifying that each unit meets its specifications.
Integration and system testing: The individual program unit or programs are integrated and tested as a complete system to ensure that the software requirements have been met. After testing, the software system is delivered to the customer.
Operation and Maintenance: Normally this is the longest phase of the software life cycle. The system is installed and put into practical use. Maintenance involves correcting errors which were not discovered in earlier stages of the life-cycle, improving the implementation of system units and enhancing the system’s services as new requirements are discovered.
In principle, the result of each phase is one or more documents which are approved. No phase is complete until the documentation for that phase has been completed and products of that phase have been approved. The following phase should not start until the previous phase has finished.

## Slide 6: Waterfall Model
Requirement
Definition
System and
Software Design
Implementation
and Unit Testing
Integration and
System Testing
Operation and
Maintenance
Notes: Real projects rarely follow the sequential flow that the model proposes. In general these phases overlap and feed information to each other. Hence there should be an element of iteration and feedback. A mistake caught any stage should be referred back to the source and all the subsequent stages need to be revisited and corresponding documents should be updated accordingly.
Because of the costs of producing and approving documents, iterations are costly and require significant rework.

## Slide 7: Rapid Prototyping Model
Requirement
Definition
System and
Software Design
Implementation
and Unit Testing
Integration and
System Testing
Operation and
Maintenance
Rapid
Prototyping
Notes: Real projects rarely follow the sequential flow that the model proposes. In general these phases overlap and feed information to each other. Hence there should be an element of iteration and feedback. A mistake caught any stage should be referred back to the source and all the subsequent stages need to be revisited and corresponding documents should be updated accordingly.
Because of the costs of producing and approving documents, iterations are costly and require significant rework.

## Slide 8: Incremental Model
For each build:
  Perform detailed design, implementation and integration,
  test, deliver to client
Maintenance phase
Requirements phase
Verify
Specification phase
Verify
Architectural design
Verify
Retirement
Development
Maintenance

## Slide 9: Incremental Model (cont.)
Implementation, integration
Deliver to client
Design
Specification
Implementation, integration
Deliver to client
Design
Specification
Implementation, integration
Deliver to client
Design
Specification
Build 1
Implementation, integration
Deliver to client
Design
Specification
Build 2
Build 3
Build n
Specification team
Design team
Implementation, integration team

## Slide 10: Spiral Model
Precede each phase by
  Risk analysis
  Verification
Follow each phase by
  Planning of next phase

## Slide 11: Simplified Spiral Model
If risks cannot be resolved, project is immediately terminated
Risk Analysis
Verify
Rapid Prototype
Specification
Design
Implementation
Integration

## Slide 12: Full Spiral Model
Radial dimension (cost)
Angular dimension (progress)

## Slide 13: Extreme Programming

## Slide 14: Rational Unified Process
(this Figure is from P. Krutchen’s paper)

## Slide 15: Documentation Phase?
There is NO documentation phase
Every phase must be fully documented before starting the next phase
  Postponed documentation may never be completed
  The responsible individual may leave
  The product is constantly changing—we need the documentation to do this
  The design (for example) will be modified during development, but the original designers may not be available to document it

## Slide 16
Phase | Documents | QA
Requirement Definition | Rapid prototype, or Requirements document | Rapid prototype Reviews
Functional Specification | Specification document (specifications) Software Product Management Plan | Traceability FS Review
Design | Architectural Design Detailed Design | Traceability Review
Coding | Source code Test cases | Traceability Review Testing
Integration | Source code Test cases | Integration testing Acceptance testing
Maintenance | Change record Regression test cases | Regression testing

## Slide 17: Traceability matrix
Requirement ID | Use Case ID | UID | Class/ function | Test Case ID